# Business Case

A PRINCE2-style business case — the justification the board returns to at every stage boundary: is this still worth doing?

| Project name |  |
| --- | --- |

| Author | Date | Version | Status |
| --- | --- | --- | --- |

## 1. Executive summary

The decision you are asking for, and the case in three or four sentences.

## 2. Reasons

The problem or opportunity driving the project, and what happens if nothing is done.

## 3. Options considered

Always include “do nothing” as the baseline, plus “do the minimum” and “do something” options.

| Option | Summary | Why chosen / rejected |
| --- | --- | --- |

## 4. Expected benefits

Each benefit measurable, with a baseline, a target, when it will be realised, and who owns measuring it.

| Benefit | Baseline | Target | When | Owner |
| --- | --- | --- | --- | --- |

## 5. Expected dis-benefits

Real downsides accepted as part of proceeding — e.g. disruption during transition.

## 6. Timescale

The period over which the project runs and the benefits are realised.

## 7. Costs

Delivery costs, ongoing operational costs, and the funding source. State whether figures are estimates or quotations.

| Cost item | Type | Amount | Notes |
| --- | --- | --- | --- |

## 8. Investment appraisal

Benefits against costs over the chosen period — payback, ROI or simply a clear narrative for a small project.

## 9. Major risks

The risks most capable of invalidating this case, with their planned responses. Cross-reference the risk register.

| Risk | Effect on the case | Response |
| --- | --- | --- |